S/W Development Completion Report

| Project Name | Railway Ticket System |  |  |
| --- | --- | --- | --- |
| Author | Turks D. | Approver | Kyselova A. |
| Team | Team 11 |  |  |

Contents

1	Project Result	４

1.1	Development Period and Responsibilities	４

1.2	Project Achievements	４

1.3	Development Effect and Utilization of Results	４

2	Development History	５

2.1	Development S/W Structure	５

2.2	Development Deliverables	５

2.3	Development Environment	５

- Revision History

| Version | Date | Revised contents | Author | Approver |
| --- | --- | --- | --- | --- |
| 1.0 | 20.12.2025 | Initial Release | Turks D. | Kyseleva A. |

# Project Result

## Development Period and Responsibilities

Table 1-1. Development Term and Responsibilities

| Development Period | September 2025 – December 2025 |  |  |
| --- | --- | --- | --- |
| Development Type | New Development Project |  |  |
| Responsibility | Team | Name |
| Development PL | Diana Anastassija Turks | Overall system design, architecture decisions, implementation, testing |
| Documentation | Diana Anastassija Turks | SRS, DLD, UML diagrams, final report |
| S/W Development PL | Diana Anastassija Turks | Business logic implementation, validation rules, persistence mechanisms |

The project was developed individually. All responsibilities including requirements analysis, architectural design, layered implementation, validation logic, file-based persistence, testing, and documentation were performed by the same team member. The work followed the incremental release structure defined by the course.

## Project Achievements

Table 1-2. Project Achievements

| Item | Achievements |
| --- | --- |
| Release 1 | - Created the Software Requirements Specification (SRS) - Defined system scope, actors, and functional requirements - Identified core domain entities (Ticket, Passenger, Transaction) - Specified ticket sales, refund rules, and reporting requirements |
| Release 2 | - Introduced a three-layer architecture (UI, Logic, Data) - Implemented core domain classes and repositories - Designed and documented UML class diagrams - Implemented basic ticket search, purchase, and return flows - Introduced abstractions such as TicketService and IClock |
| Release 3 | - Added validation rules and exceptional flows - Enforced business invariants (ticket ownership, balance checks, state transitions) - Improved error handling and rollback logic - Extended DLD with validation rules, preconditions, and postconditions - Documented future work and traceability matrix |
| Release 3 | - Implemented file-based persistence using CSV files - Added loading and saving of tickets, passengers, refund policy, and transactions - Implemented automatic state reconstruction on startup - Ensured correct memory lifecycle management - Implemented conversion helpers for enums, dates, and numeric values - Added a standalone sample data generator - Finalized refund logic with calendar-safe date calculations |

## Development Effect and Utilization of Results

The final system demonstrates a well-structured layered architecture with clear separation of concerns and deterministic business logic.

Final architecture demonstrates:

- Separation of UI, business logic, and data access

- Dependency inversion via small interfaces (IClock, repositories)

- Policy-driven refund calculation

- Safe handling of exceptional and edge cases

Skills and knowledge gained:

- Designing layered architectures in C++

- Implementing validation and exception handling strategies

- File-based persistence and state reconstruction

- Calendar-safe date and time logic

- Build automation with Make and CMake

Reuse and extension possibilities:

- Replacement of CSV persistence with database-backed repositories

- Extension to GUI or web-based front-end

- Multi-user concurrency support

- Advanced reporting and audit logging

# Development History

## Development S/W Structure

<Specify the directory structure of the S/W system and the size of source codes. A diagram may be used to depict the directory structure.>

## Development Deliverables

<List the deliverables from each phase.>

## Development Environment

<Specify the Environment such as Hardware, Operating Systems, Compiler and Software in Table 2-1 and Table 2-2.>

Table 2-1. Hardware Environment

| Type | Operating System | Major Use | Remarks |
| --- | --- | --- | --- |

Table 2-2. Software Environment

| Type | Model & Spec. | Major Use | Remarks |
| --- | --- | --- | --- |